## Slide 1
CodeFortyNine
Website Technical SEO Optimization
A one off project with a fixed scope. Work begins on 15 August and runs past the first two weeks.
[ Search Engine Optimization ]
[ Starting 15 August 2026 ]
Notes: Say up front that this is a separate piece of work from the ongoing paid media, and that the two weeks are a start rather than a finish. Update checklist: The start date appears once here and once on slide 5.

## Slide 2
[ toggle.solutions ]
What the project covers
Two workstreams inside one fixed scope. Each gets its own slide next.
1
Technical SEO
Schema markup for Organization, Product or SoftwareApplication, and FAQ
XML sitemap and robots.txt reviewed and cleaned up
Internal linking structure reviewed and restructured
2
On-Page SEO
Keyword research and mapping for up to 10 core pages
Product, features, pricing and use case pages covered
Meta titles and descriptions rewritten for priority pages
How this sits alongside the paid work: this is a single fixed scope project rather than part of the always on services. It does not repeat month to month, and it runs in parallel with the Google Ads work rather than replacing any of it.
2 workstreams | Up to 10 core pages | One fixed scope
Notes: The callout matters because it separates this from the monthly retainer work. Say it out loud rather than leaving it on the slide. Update checklist: The page count of 10 comes from the signed scope and appears here and on slide 4.

## Slide 3
[ toggle.solutions ]
Workstream 1: Technical SEO
Three pieces of work that change how search engines read and crawl the site.
Area | What we do | What it changes
Schema markup | We implement Organization, Product or SoftwareApplication, and FAQ markup across the relevant pages. | Search engines read the site as a named software product with a publisher behind it, rather than as a set of generic pages.
XML sitemap and robots.txt | We review both files, correct what is wrong, and remove what should not be there. | Crawlers get a clean map of the site and stop reaching pages that were never meant to be indexed.
Internal linking | We review the internal link structure and restructure the paths between pages. | Link equity flows toward the product, features and pricing pages instead of settling on pages that do not sell.
3 areas of technical work | Schema, crawl and link structure | Begins 15 August
Notes: Keep this at the level of what changes for the client. Avoid going into implementation detail unless they ask. Update checklist: The three schema types listed in row one come from the signed scope and should match it word for word.

## Slide 4
[ toggle.solutions ]
Workstream 2: On-Page SEO
Keyword targets get assigned page by page, then the pages get written to match.
Area | Scope | What we do
Keyword research and mapping | Up to 10 core pages | We research the terms buyers use, then map one primary target to each core page across product, features, pricing and use cases. Each page ends up with a job of its own instead of several pages competing for the same term.
Meta titles and descriptions | Priority pages | We rewrite the title and description on the priority pages so the text shown in search results matches what the page is targeting and gives someone a reason to click it.
Pages in scope: product, features, pricing and use case pages. We agree the final list of 10 with you before the mapping work starts.
Notes: The one thing to secure here is agreement on which 10 pages are the core ones. Ask for that list or offer to propose it. Update checklist: The page count of 10 and the page types come from the signed scope.

## Slide 5
[ toggle.solutions ]
Where we start, and what runs on
The first two weeks open this project rather than close it. Here is the split.
15 to 30 August
Starts in the first two weeks
A full technical crawl of the site to establish what is there today
XML sitemap and robots.txt reviewed, with the cleanup list drawn up
An audit of the schema already in place, if any
Keyword research opens across the core pages
After 30 August
Continues from there
Schema markup written and implemented across the site
Internal linking restructured against the crawl findings
Keyword mapping finalized page by page
Meta titles and descriptions rewritten for the priority pages
Work opens on 15 August | Delivery runs beyond the two weeks | One fixed scope, billed once
Notes: This is the slide that sets expectations. Say plainly that two weeks buys a start on this project, not a finished one, and that the audit and research have to come before anything gets implemented. Update checklist: The date split is the only thing that changes. Keep the left column to work that can begin without waiting on anything.

## Slide 6
[ toggle.solutions ]
Thank you
We open this project on 15 August alongside the Google Ads work. The one thing we need from you to keep it moving is agreement on which 10 pages count as the core set.
[ Toggle Solutions ]
Notes: Close on the page list so the conversation ends with something for them to send back. Update checklist: The page count of 10 appears here, on slide 2 and on slide 4.