## Slide 1
[ toggle.solutions ]
toggle
Internal working document. For Jordan only.
VoiceRun
VoiceScore Insurance Q4: my next steps
This plan covers 12 October to 13 November 2026: the launch and the first 30 days of the VoiceScore campaign on Google Search and LinkedIn. It draws on the 8 October call with Lawrence and Octavio, Octavio's media plan, Lawrence's Notion plan and Toggle's August audit.
Jordan Pinto · Toggle Solutions · Built 9 October 2026 · Launch target: week of 12 October
Notes: Sources: [VoiceRun] Meeting Notes.docx (8 Oct 2026), Notion "Media Plan: VoiceScore Insurance Q4" (Octavio), Lawrence's Notion pages captured 9 Oct 2026, and clients/voicerun-lawrence-client/01-strategy/ in toggle-brain.

## Slide 2
[ toggle.solutions ]
How to use this deck
Treat it as your checklist. Update it as the account moves.
Rule | What it means
Slides 3 to 9 are the reference | They hold the fixed facts: who is who, the rules, the goals, the audience, the plan and the budget. Check them before you change anything in an account.
Slides 10 to 18 are checklists | Each one covers one part of the work: tracking, Google Search, LinkedIn, reporting and the open questions.
Slides 19 to 24 are the timeline | Open the current week on Monday and work down the table. Anything you do not finish moves into the next week.
Keep the Status column current | Use To do, Waiting, In progress or Done. When a row is waiting on someone, name the person in Remark.
Slide 25 is your setup list | It lists the sheets, folders and the dashboard you need to create. It has no dates.
The notes carry the sources | Each slide's speaker notes say where its facts came from.
Sources: 8 Oct call notes | Octavio's media plan | Lawrence's Notion plan | Toggle's August audit
Notes: Status values: To do, Waiting, In progress, Done. Change them in the table cells. When a row slips, copy it into the next week and keep the original row.

## Slide 3
[ toggle.solutions ]
The account at a glance
VoiceRun is now a confirmed client. This is the first campaign under the new contract.
Who or what | Detail
Client | VoiceRun, an enterprise voice AI company in Cambridge, Massachusetts. VoiceScore is its AI quality assurance grader for call centers.
This campaign | The campaign sells VoiceScore to US insurance call centers through LinkedIn Ads and Google Search.
Lawrence Quan (Kuota) | He owns the strategy and reviews every campaign before it goes live.
Octavio (Kuota) | He is Lawrence's growth strategist. He wrote the media plan, the messaging and the creative. He prefers WhatsApp.
Nick Leonard (VoiceRun) | He is VoiceRun's co-founder and CEO. He gets the landing page brief early next week, after SF Tech Week.
Doug (VoiceRun) | He runs outbound in Reply.io and is arranging your LinkedIn Campaign Manager access.
Toggle (you) | You build, run, optimize and report on Google Search and LinkedIn Ads. You also build the tracking in Google Tag Manager.
Weekly sync | Thursdays at 10am ET. That is 10pm in Malaysia until 29 October and 11pm from 5 November, after US clocks change.
Contract | The contract runs three months, invoiced monthly in arrears. The fee is still open: USD 2,000 on our quotation, USD 1,000 in Lawrence's plan.
Communication: WhatsApp with Octavio | Slack is fine | You may be added to Kuota's Slack
Notes: Roles from the 8 Oct call notes and Lawrence's Notion plan. Sync time: Thursday 10am ET. US daylight saving ends Sunday 1 Nov 2026, so 10am ET is 10pm MYT up to 29 Oct and 11pm MYT from 5 Nov. Fee: quotation TG-2026-001 says USD 2,000 a month for 3 months; Lawrence's Notion budget shows USD 1,000 a month for the agency.

## Slide 4
[ toggle.solutions ]
Key criteria: the rules this campaign runs on
These come from Octavio's media plan and the 8 October call. Get Lawrence's sign off before you change any of them.
Rule | Detail
One offer | Every ad sells the Free 10-Call Evaluation: 10 AI test calls, a scored report, then a 30-minute review. VoiceRun arranges it around a confirmed customer-service line and date. Prospects do not upload 10 call recordings.
One CTA wording | Use "Request a Free 10-Call Evaluation". Say "Request" because the visitor cannot start or book the evaluation on the spot.
One conversion path | Ads send people to the landing page and its evaluation form. LinkedIn Lead Gen Forms stay off for the launch, because Octavio wants prospects to see the product proof first.
Use the supplied creative | Use Octavio's two static ads and the video for the first test. Do not make alternatives.
Lawrence signs off | Lawrence reviews every campaign before it goes live.
Hold spend at plan | Keep spend at the plan figures until conversion tracking, search-term quality and conversion behavior check out.
Judge on pipeline | Qualified meetings, opportunities and pipeline decide success. CTR, CPC and engagement explain the result.
Offer: Free 10-Call Evaluation | CTA: Request a Free 10-Call Evaluation | Ad CTA button: Learn More
Notes: All rules from Octavio's media plan sections 1, 2, 5, 6 and 7, plus the 8 Oct call (Lawrence gives final review before launch).

## Slide 5
[ toggle.solutions ]
Goals and how we measure them
Lawrence set two goals: build awareness of VoiceScore, and build pipeline for it.
Level | Metric | Where you read it
Primary | Evaluation requests | GA4, Google Ads, LinkedIn, HubSpot
Funnel diagnostics | Insurance landing page visits, evaluation CTA clicks, form starts, meetings booked | GA4, HubSpot
Sales outcomes | Qualified meetings, opportunities, pipeline | HubSpot
Channel diagnostics | CTR, CPC, impressions, engagement | Google Ads, LinkedIn
Lawrence's KPI list | Visits to the VoiceScore page, demo request page and evaluation page. VoiceScore demo requests. Deals created. | GA4, HubSpot
No cost per evaluation target exists yet. Agree one with Lawrence once two weeks of data are in.
Notes: Measurement section 9 of Octavio's media plan. Lawrence's KPI list from the parent Notion page. No cost per evaluation target appears in either plan as of 9 Oct.

## Slide 6
[ toggle.solutions ]
Target audience
You are targeting insurance companies with a real contact center, and the people who run quality assurance in them.
Part | Detail
Vertical | Insurance carriers and health plans, insurance administrators and services, other insurance organizations, and insurance-serving BPOs.
Account fit | The account has a meaningful contact-center operation, a QA function and a named CX or contact-center leader. Nick's list search used 201+ employees and US headquarters or large US operations.
Geography | The LinkedIn native audience covers the United States. Nick's list also searched South America, so confirm whether paid covers it.
Champion | The CX or contact-center leader.
Operational evaluator | The QA director and call-center operations.
Later in the deal | IT and AI leaders, finance and executive sponsors join later in the deal, so the launch ads leave them out.
Buyer pain | QA leaders distrust AI grading. They want a system they understand that shows why a call scored the way it did. Their executives push AI on them.
Buying signals | An AI-agent rollout they cannot evaluate, pressure to cut QA cost, and QA scores that disagree with supervisor judgment.
Two message angles: Trust and Inspectability | Accountability and Control
Notes: From Lawrence's parent page (buying committee, signals), the Target Account List page (Nick's search parameters), and Octavio's media plan section 4. Buyer pain paraphrases the workshop quote on Lawrence's parent page.

## Slide 7
[ toggle.solutions ]
Our plan
Two paid channels feed one landing page and one form. VoiceRun's sales team follows up.
LinkedIn and Google Search
›
Landing page
›
Evaluation request
›
Sales follow-up
›
Meeting
›
Opportunity
Channel | Job | Destination
LinkedIn prospecting | Reach the insurance target account list and US QA and contact-center leaders with the two ad angles. | Use the VoiceScore page now and the insurance page once it goes live.
LinkedIn remarketing | Bring back people who visited the site or watched the video. | Nobody has set it yet. Agree it with Octavio.
Google Search | Capture people already searching for call center QA software and automated call scoring. | Each ad group routes by intent (see the band below).
Outbound | Kuota and Doug email the same target account list with the same offer. You do not run it. | Outbound uses the same offer and pages as the ads.
Routing: general QA to /voicescore/ | evaluation intent to /voicescore/evaluation/ | insurance QA to the insurance page
Notes: Conversion path and routing from Octavio's media plan sections 1, 3 and 7. The insurance landing page URL is still "[INSERT LIVE URL WHEN PUBLISHES]" in the plan; the v2 redesign exists only as a PDF (8 Oct call). Remarketing destination is not in the media plan.

## Slide 8
[ toggle.solutions ]
Budget
VoiceRun pays the media bills itself. Daily figures are the monthly figure divided by 30.4.
Line | Monthly | Daily | Note
LinkedIn prospecting | $4,000 | $131.58 | Toggle runs it.
LinkedIn remarketing | $3,000 | $98.68 | Toggle runs it. Nobody has said what feeds it in month one.
Google Search, VoiceScore | $3,000 | $98.68 | Toggle runs it.
VoiceScore campaign total | $10,000 | $328.94 | This deck plans this amount.
Google Search, brand | $300 | $9.87 | It sits outside the campaign. Ask whether it is ours.
Google Search, non-brand (not VoiceScore) | $1,500 | $49.34 | It sits outside the campaign. Ask whether it is ours.
ITC | $2,000 one time | n/a | Event spend that Toggle does not run.
All media | $11,800 a month | $388.16 | The $2,000 ITC line comes on top.
October is a part month: a 16 October launch leaves 16 days, about $5,200 of the $10,000 | Agency fee still open
Notes: Budget from the 8 Oct call notes and Lawrence's parent page. The call put brand at about $300 to $500 a month; the Notion page says $300. October part month: launching Fri 16 Oct leaves 16 of 31 days, so about $5,200 of the $10,000 (10,000 x 16 / 31 = 5,161). ITC is a one-time event line in Lawrence's budget.

## Slide 9
[ toggle.solutions ]
Who owns what
Use this before you take on a task. If the work is not yours, pass it to the owner.
Work | Toggle (you) | Kuota | VoiceRun
Strategy, media plan, messaging | Review and give feedback | Owns | Approves
LinkedIn creative and copy | Uploads and runs | Writes and designs | Approves
Google Search ads | Writes and runs | Gives the brief | n/a
Campaign build and optimization | Owns both channels | Final review (Lawrence) | Account access
Tracking in Tag Manager | Builds it | Listed as owner in Lawrence's plan | Sales follow-up owner
Landing page | Routes traffic to it | Copy and design | Builds it (Nick)
Target account list | Uploads it to LinkedIn | Template | Builds the list
Outbound | n/a | Strategy and copy | Setup (Doug)
Sales follow-up and CRM stages | n/a | n/a | Owns
Reporting | Channel report and dashboard | Monthly GTM motion report | n/a
Lawrence's plan lists tracking under Kuota, but you took the build on the call. Confirm the split in writing.
Notes: Owners from Lawrence's readiness checklist, the Q4 Evaluation plan components table, Octavio's media plan (addressed to the agency) and the 8 Oct call.

## Slide 10
[ toggle.solutions ]
Tracking 1: what to track
Build these events before launch. The evaluation request is the one that matters most.
Event | When it fires | GA4 | Google Ads | LinkedIn | Role
VoiceScore Evaluation Request | A successful submit of the evaluation form | Key event | Primary goal for the VoiceScore campaign | Conversion | Primary
Demo request | A successful submit of the demo form | Key event (not one today) | Stays the account default goal | Conversion | Secondary
Evaluation CTA click | A click on any "Request a Free 10-Call Evaluation" button | Event | n/a | n/a | Diagnostic
Form start | The first interaction with the evaluation form | Event | n/a | n/a | Diagnostic
Page visits | VoiceScore page, evaluation page, insurance page once live | Page view | Remarketing audience | Retargeting audience | KPI and remarketing
Meetings and pipeline | Sales logs them in HubSpot | n/a | n/a | n/a | Sales outcome
UTMs and click IDs | Every paid click | Source and medium | Auto-tagging on | UTMs on each ad | Attribution
One rule: an evaluation request counts once per real submission. Prove it with a test before launch.
Notes: Event list from Octavio's media plan sections 7 to 9 and Lawrence's tracking priorities on the 8 Oct call (smart bidding signal, remarketing, demo and form tracking). August audit: Google Ads primary conversion is "Submit Lead Form (Demo Request Web)"; demo_request exists in GA4 but is not a key event.

## Slide 11
[ toggle.solutions ]
Tracking 2: setup checklist
Work down this list in order. GA4 changes wait for Lawrence to give you editor access.
Platform | What to set up | Done when
Google Tag Manager | Build the tags, triggers and variables for the events on slide 10. Publish with a version name and a short note. | A named version is live.
GA4 | Mark the evaluation request and demo_request as key events. Raise data retention from 2 to 14 months. Turn on Google signals. | Both key events show in reports.
Google Ads | Create the VoiceScore Evaluation Request conversion and make it the VoiceScore campaign's goal. Leave demo requests as the account default. Link GA4 for audiences. | The conversion status reads Recording.
Enhanced Conversions | Capture the email from the evaluation form and send it hashed with the Google Ads conversion. | Diagnostics show matched data.
LinkedIn | Fire the Insight Tag on every page through GTM. Create the evaluation request conversion in Campaign Manager. | The tag and the conversion both read Active.
HubSpot | Check that the form writes UTM source, medium and campaign into the contact record. | A test contact shows the right source.
Google Tag Gateway | Send Lawrence a short note on Tag Gateway and Enhanced Conversions before his call with Google's solutions team. | Lawrence has the note.
Known GA4 issues: the product and the marketing site share one property | Belgium traffic looks internal or bot
Notes: GA4 gaps confirmed in the 28 Aug audit (clients/voicerun-lawrence-client/01-strategy/2026-08-28-linkedin-and-ga4-verified-data.md): demo_request not a key event, data retention 2 months, Google signals off, product and marketing site in one property, Belgium anomaly. Tag Gateway and Enhanced Conversions are your action from the 8 Oct call.

## Slide 12
[ toggle.solutions ]
Tracking 3: test before launch, check after
Run every test row before you switch anything on.
When | Check | Pass when
Before launch | Submit a test evaluation request from a URL that carries test UTMs. | GA4 DebugView shows one event with the right parameters.
Before launch | Look for the same test in Google Ads and LinkedIn. | Both conversions appear within 24 hours.
Before launch | Open the test contact in HubSpot. | The contact carries the test UTMs.
Before launch | Refresh the thank-you page, then submit a second time. | The event fires once per submission.
Before launch | Click each evaluation button and start the form. | CTA click and form start both fire.
Daily, week 1 | Compare evaluation requests across GA4, Google Ads, LinkedIn and HubSpot. | The counts match, or you know why they differ.
Weekly | Check Google Ads tag diagnostics and the LinkedIn Insight Tag status. | Both show no errors or warnings.
Weekly | Check the remarketing audience sizes on LinkedIn and Google. | LinkedIn audiences pass 300 members, the minimum to serve.
If evaluation requests stop recording, fix tracking first and change nothing else in the accounts.
Notes: LinkedIn matched and retargeting audiences need at least 300 members to serve. Google Ads can take several hours to show a new conversion, so check the next day.

## Slide 13
[ toggle.solutions ]
Google Search 1: build and clean up
Work inside the existing VoiceScore Search campaign. It already has click and conversion history.
Area | Action | Done when
Access | Get Lawrence to upgrade you to standard access, so you can edit the VoiceScore and Enterprise Executives campaigns. | You can edit both campaigns.
Negatives | Move negatives into one account-level list. Add the test-automation terms that leaked into Automated Call Scoring (LambdaTest, QA Wolf, Mabl) and the noisy voice AI themes (deepfake, transcription). | One shared list covers every campaign.
The "free" negative | Review the broad negative "free". It may block searches for the Free 10-Call Evaluation. | You keep or remove it and note the reason.
Ad groups | Focus on Call Center QA Software and Automated Call Scoring. Keep Call Monitoring paused. Add an insurance ad group if search volume supports it. | Two ad groups run and Call Monitoring stays paused.
Keywords | Start with exact and phrase match on high-intent terms. Grow the negatives from real search terms before you broaden. | Each keyword has its match type.
Ads and assets | Rewrite the responsive search ads around trust, QA control and the evaluation. Swap "Talk to an Architect" and "See Pricing" for Evaluation, Sample Report, Product and Security. | Lawrence approves the new ads.
Bidding and goal | Keep Maximize Clicks while you validate tracking and search terms. Set the evaluation request as the campaign goal. | The campaign runs Maximize Clicks with the new goal.
URLs and UTMs | Route each ad group by intent (see slide 7) and add the Google UTMs: google, cpc, voicescore_insurance_q4. | Final URLs match the routing.
Open conflict: the call leaned toward broad match and AI Max, but Octavio starts on exact and phrase. Agree the order first.
Notes: Launch actions from Octavio's media plan section 7. Negatives: the call says they are messy and should move to account level. Test-automation leak (LambdaTest, QA Wolf, Mabl) is from Lawrence's Paid Campaigns audit: "automated QA scoring" took 54% of the Automated Call Scoring ad group's spend. Deepfake and transcription overlap came up on the call.

## Slide 14
[ toggle.solutions ]
Google Search 2: what to check
Check daily in the first week, then weekly. Write each check into the tracker.
How often | Check | Action if it fails
Daily, week 1 | Search terms report | Add negatives for anything outside call center QA.
Daily, week 1 | Spend against $98.68 a day | Adjust the budget or the max CPC limit.
Daily, week 1 | Ad and asset approval status | Fix disapprovals the same day.
Daily, week 1 | Evaluation requests recording | Stop and fix tracking before you change anything else.
Weekly | Impression share and the share lost to budget and to rank | Tell Lawrence if budget caps the campaign.
Weekly | Quality Score and landing page experience | Raise page issues with Octavio. In August, 69 of 73 scored keywords rated below average on landing page experience.
Weekly | Headline and asset performance | Replace the weakest after two weeks of data.
Week 3 | Bidding strategy | Propose conversion-based bidding once the campaign records evaluation requests every week.
Judge the campaign on evaluation requests and meetings. Use CTR and CPC to explain them.
Notes: Daily budget: $3,000 / 30.4 = $98.68. The landing page experience figure (69 of 73 scored keywords below average) is from the 27 Aug Google Ads audit, which covered the campaigns visible then, not VoiceScore Search.

## Slide 15
[ toggle.solutions ]
LinkedIn 1: build
Run two prospecting layers from day one, and start filling the remarketing audiences at launch.
Area | Action | Done when
Access | Doug arranges your Campaign Manager access. | You can create campaigns in VoiceRun's account.
Campaign settings | Objective: Website Conversions. Keep Lead Gen Forms off. Turn off Audience Expansion and the LinkedIn Audience Network. | Settings match the plan.
Audience A: target accounts | Upload the approved VoiceScore Insurance target account list as a company list. Use the same master list as outbound. | The list matches above 300 members.
Audience B: native | United States. Functions: QA, contact center, customer experience, customer service, operations. Seniority Manager and above, with Director and VP as the priority. | The audience exists and you have noted its size.
Ads | Load Ad A (Trust and Inspectability), Ad B (Accountability and Control) and the video. Same format, offer and landing page. Button: Learn More. | LinkedIn has approved all three ads.
UTMs | linkedin, paid_social, voicescore_insurance_q4. Content: trust_inspectability or accountability_control. | Every ad carries UTMs.
Bidding | Agree the bid strategy with Octavio. In August, Ops-NA paid 1.5 to 2 times LinkedIn's own CPM and CPC forecast. | You and Octavio agree on a strategy.
Remarketing audiences | Create website visitor and video viewer audiences at launch so they grow from day one. | Both audiences exist in Campaign Manager.
Remarketing has $3,000 a month and no plan yet. Agree with Lawrence what runs until audiences pass 300 members.
Notes: Setup from Octavio's media plan sections 1, 4, 5, 6 and 8. August audit (Lawrence's Paid Campaigns page): Ops-NA media buy ran 1.5 to 2 times above LinkedIn's own CPM and CPC forecast. Audience Expansion and Audience Network off is a Toggle recommendation, not in the media plan.

## Slide 16
[ toggle.solutions ]
LinkedIn 2: what to check
Expect few conversions in the first two weeks. Read the angles on engagement first.
How often | Check | Action if it fails
Daily, week 1 | Delivery and spend against $131.58 a day for prospecting | Fix any campaign that is not spending.
Daily, week 1 | Ad approval status | Fix rejections the same day.
Weekly | Demographics: seniority, function, location and company | Exclude anything outside the plan. In August, Canada took 42.1% of impressions and entry level took 19.0%.
Weekly | CTR and CPC by ad | Compare Ad A and Ad B after two weeks. Do not call a winner earlier.
Weekly | Frequency on the target account campaign | Raise it with Octavio if it climbs, since the list is small.
Weekly | Video view rates | Check where viewers drop off. In August, the TechBuyer video lost 75% to 80% of viewers before 25%.
Weekly | Remarketing audience sizes | Launch remarketing once audiences pass 300 members.
Weekly | Evaluation requests and meetings from LinkedIn | Match them against HubSpot.
Ad A: Can Your QA Team See Why? | Ad B: One QA Standard for Human + AI Calls
Notes: Daily budget: $4,000 / 30.4 = $131.58 for prospecting. August figures (Canada 42.1% of impressions, entry level 19.0%, TechBuyer losing 75% to 80% of viewers before 25%) come from the 28 Aug LinkedIn audit and the August Paid Campaigns page.

## Slide 17
[ toggle.solutions ]
Reporting and dashboard
Kuota reports on the whole motion. You report on the channels and keep the dashboard.
Report | What goes in it | Owner
Weekly pulse | Spend and pacing, new evaluation requests, meetings, and anything broken. Bring it to the Thursday sync. | You
Monthly channel report | Spend, results and changes per channel, with next steps. It feeds Kuota's monthly review. | You
Monthly GTM motion review | Motion status, outcomes, target account health, the account funnel, channel contribution and next actions. | Kuota
Looker Studio dashboard | A live view of Google Ads, LinkedIn and GA4 results against the plan. | You
Quarterly review | It decides whether the insurance vertical deserves more budget. | Kuota, with your channel input
Measurement definitions | Reached, Engaged and Qualified Evaluation are still provisional. You are named on what counts as Reached. | Kuota and VoiceRun, with you
Kuota's rule: do not claim a channel created an opportunity unless the attribution rule supports it.
Notes: From Lawrence's Reporting Strategy & Template and Measurement Definitions pages (edited 5 Oct). "Detailed paid-media optimization should remain in Toggle's channel reporting." You are named with Kuota and VoiceRun on the "What counts as Reached?" decision.

## Slide 18
[ toggle.solutions ]
Open questions
Bring the open rows to each Thursday sync until they close.
# | Question | Status | Remark
1 | Are the $300 brand and $1,500 non-brand campaigns ours too? | Open | 
2 | How big is the target account list, and is it US only? | Open | The LinkedIn native audience is US only.
3 | What feeds remarketing in month one? | Open | $3,000 a month depends on it.
4 | Google Ads standard access, GA4 editor, LinkedIn access. | In progress | GTM publish access is done.
5 | Who builds the landing page, and does paid wait for it? | Answered | Paid uses the existing pages. Nick gets the brief next week.
6 | Is the offer a demo or a scored-calls evaluation? | Answered | The offer is the Free 10-Call Evaluation.
7 | Which parts of tracking does Toggle own? | Partly answered | You build it in GTM. Lawrence's plan still lists Kuota.
8 | Can HubSpot feed the dashboard? How is credit split between outbound and ads? | Open | 
9 | Broad match and AI Max, or exact and phrase first? | Open | The call and the media plan differ.
10 | How many evaluations can VoiceRun run each week? | Open | Lawrence's plan marks it Decision Needed.
11 | Agency fee: USD 2,000 or USD 1,000 a month? | Open | 
12 | Link to the final creative folder. | Open | Ask Octavio.
Biggest risks to launch: access (4) and the remarketing plan (3)
Notes: Questions 1 to 8 are your list from the 8 Oct meeting notes. 9 to 12 came from reading the media plan and Lawrence's Q4 Evaluation plan against the call.

## Slide 19
[ toggle.solutions ]
Five weeks at a glance
Week 1 launches. Weeks 2 and 3 settle the campaigns. Weeks 4 and 5 report and plan.
Wk | Dates | The one job that week | Fixed date
1 | 12 to 16 Oct | Get access, build tracking, launch | Sync Thu 15 Oct, 10pm MYT. Launch by Fri 16 Oct.
2 | 19 to 23 Oct | Watch daily and fix what breaks | Sync Thu 22 Oct, 10pm MYT
3 | 26 to 30 Oct | First optimizations and the bidding decision | Sync Thu 29 Oct, 10pm MYT
4 | 2 to 6 Nov | Close October and send the first report | Sync Thu 5 Nov, 11pm MYT
5 | 9 to 13 Nov | Run the 30-day review and plan November | Sync Thu 12 Nov, 11pm MYT
Weekly sync every Thursday at 10am ET | US clocks change on Sunday 1 November
Notes: Launch target "next week" from the 8 Oct call, which matches Week 3 (12 Oct) launch in Lawrence's Q4 Evaluation plan timeline. Sync times in MYT account for US daylight saving ending 1 Nov.

## Slide 20
[ toggle.solutions ]
Week 1 · 12 to 16 October
Get access, build tracking, launch
Main item | Description | Deadline | Status | Remark
Access | Chase Google Ads standard access and GA4 editor access from Lawrence, and LinkedIn Campaign Manager access from Doug. | Mon 12 Oct | Waiting | GTM publish access is done.
Media plan feedback | Send Octavio your comments: match type and bidding, the remarketing plan, the "free" negative and the creative folder link. | Mon 12 Oct | To do | Send on WhatsApp.
Tag Gateway note | Send Lawrence a short note on Google Tag Gateway and Enhanced Conversions for his Google call. | Mon 12 Oct | To do | His call date is unknown, so send it early.
Tracking plan | Write the tracking plan from slides 10 and 11 and share it with Lawrence and Octavio. | Tue 13 Oct | To do | 
GTM and GA4 build | Build the tags in GTM and fix the GA4 settings. | Wed 14 Oct | To do | GA4 needs editor access.
Google Search build | Clean up the negatives, restructure the VoiceScore campaign, write the ads and assets, and set URLs and UTMs. Keep it paused. | Wed 14 Oct | To do | It needs standard access.
LinkedIn build | Build both audiences and the campaigns, load the three ads and add UTMs. Keep them paused. | Wed 14 Oct | To do | It needs access and the target account list.
End-to-end test | Run every before-launch test on slide 12. | Thu 15 Oct | To do | 
Thursday sync | Walk Lawrence and Octavio through both builds and the test results for final review. | Thu 15 Oct, 10pm MYT | To do | Octavio sends the invite.
Launch | Switch the campaigns on after Lawrence approves. | Fri 16 Oct | To do | Note the launch date for the report.
Blocker this week: account access. Chase it on Monday morning.
Notes: Statuses as of Fri 9 Oct 2026. GTM publish access was granted on the 8 Oct call. If access lands late, launch moves with it; tell Lawrence the new date at the Thursday sync.

## Slide 21
[ toggle.solutions ]
Week 2 · 19 to 23 October
Watch daily and fix what breaks
Main item | Description | Deadline | Status | Remark
Daily checks | Check search terms, spend pacing, approvals and conversion recording on both channels. | Daily, Mon to Fri | To do | Log each check in the tracker.
Negatives | Add negatives from the search terms report. | Mon, Wed, Fri | To do | 
Tracking reconciliation | Compare evaluation requests across GA4, Google Ads, LinkedIn and HubSpot. | Wed 21 Oct | To do | 
LinkedIn demographics | Check seniority, function and location, and exclude anything outside the plan. | Wed 21 Oct | To do | 
Remarketing | Check audience sizes. Launch LinkedIn remarketing once they pass 300 members, or follow the plan you agreed with Lawrence. | Thu 22 Oct | To do | It depends on open question 3.
Weekly pulse | Prepare spend, pacing, evaluation requests, meetings and issues for the sync. | Thu 22 Oct | To do | 
Thursday sync | Give the first-week read. | Thu 22 Oct, 10pm MYT | To do | 
Looker Studio v1 | Connect Google Ads and GA4, then add LinkedIn through a connector. | Fri 23 Oct | To do | Looker Studio has no native LinkedIn Ads connector.
Leave bids and budgets alone this week unless something is broken.
Notes: The campaigns are in their learning period. Fix breakage (tracking, disapprovals, spend not delivering), and leave performance tuning for week 3.

## Slide 22
[ toggle.solutions ]
Week 3 · 26 to 30 October
First optimizations and the bidding decision
Main item | Description | Deadline | Status | Remark
Search ads read | Check headline and asset performance, and replace the weakest. | Tue 27 Oct | To do | 
Insurance ad group | Add it if search volume supports it. | Tue 27 Oct | To do | 
Match types | Use the search terms data to decide whether to broaden match types. | Wed 28 Oct | To do | See open question 9.
LinkedIn ads read | Compare Ad A and Ad B on CTR, CPC and evaluation requests. | Wed 28 Oct | To do | You will have two weeks of data by then.
Bidding proposal | Propose whether to stay on Maximize Clicks or move to conversion-based bidding on Google. | Thu 29 Oct | To do | 
Landing page | Check the insurance page status. When it goes live, update URLs on both channels and retest tracking. | Thu 29 Oct | To do | Nick owns the build.
Thursday sync | Present the bidding proposal and the first optimizations. | Thu 29 Oct, 10pm MYT | To do | 
US clocks change on Sunday 1 November. From 5 November the sync starts at 11pm MYT.
Notes: Make one change at a time per channel and write each one into the tracker with its date, so the October report can explain movements.

## Slide 23
[ toggle.solutions ]
Week 4 · 2 to 6 November
Close October and send the first report
Main item | Description | Deadline | Status | Remark
October exports | Pull the October data from Google Ads, LinkedIn and GA4. | Mon 2 Nov | To do | 
Fee and invoice | Confirm the contract start date and the fee, then invoice October. | Mon 2 Nov | To do | The fee is open: USD 2,000 or USD 1,000.
October channel report | Write the report for the launch period: spend, results, changes and next steps per channel. | Wed 4 Nov | To do | Confirm the due date with Lawrence.
Weekly checks | Keep the weekly checks on slides 12, 14 and 16 going. | Weekly | To do | 
Thursday sync | Walk Lawrence and Octavio through the October report. | Thu 5 Nov, 11pm MYT | To do | The time moves after the clock change.
Dashboard v2 | Add HubSpot meetings to the dashboard if Lawrence confirms access. | Fri 6 Nov | To do | See open question 8.
October covers about 16 days of spend. Say so at the top of the report.
Notes: The report covers the launch date to 31 Oct. Lead with evaluation requests and meetings, then explain them with channel metrics, in line with Kuota's reporting order.

## Slide 24
[ toggle.solutions ]
Week 5 · 9 to 13 November
Run the 30-day review and plan November
Main item | Description | Deadline | Status | Remark
30-day review | Review evaluation requests, meetings, cost per evaluation request and channel results since launch. | Wed 11 Nov | To do | 
Budget proposal | Propose any shift between LinkedIn prospecting, LinkedIn remarketing and Google Search. | Wed 11 Nov | To do | 
Target | Propose a cost per evaluation request target to Lawrence. | Thu 12 Nov | To do | No target exists today.
Webinar track | Ask whether Lawrence is switching the webinar on. If he is, you run its LinkedIn Lead Gen ads. | Thu 12 Nov | To do | Lawrence's plan has it on hold.
Phase 2 audiences | Ask about syncing HubSpot lists to LinkedIn as matched audiences. | Thu 12 Nov | To do | The 8 Oct call named this phase 2.
Thursday sync | Present the 30-day review and the November plan. | Thu 12 Nov, 11pm MYT | To do | 
Update this deck | Add the next four weeks and close the finished rows. | Fri 13 Nov | To do | 
Use the 30-day review to set the November budget split. Bring the numbers for each channel.
Notes: Lawrence's Q4 plan treats week 4 onward as always-on monitoring and optimization. The webinar (Track B) is "Under Consideration" with every component On Hold.

## Slide 25
[ toggle.solutions ]
Internal setup: sheets and folders
These items have no dates. Create them early, because the weekly work runs out of them.
Item | What goes in it | Link | Status
Budget and performance tracker, with campaign structure | Monthly budget by channel and campaign, daily pacing, weekly results, the campaign and audience structure, naming conventions and UTMs. Log every change here with its date. |  | To do
Google Search ad copies | Headlines and descriptions per ad group with character counts, the new assets, and approval status from Lawrence. |  | To do
LinkedIn ad copies | Ad A and Ad B intro text, headline and button, the UTM for each ad, and the creative file names. |  | To do
Digital Ads Google Drive folder | The tracking plan, reports, data exports, meeting notes and access records. |  | To do
Ads creative Google Drive folder | Octavio's final assets: the two static ads and the video, with sizes and versions. |  | To do
Looker Studio dashboard | Google Ads, LinkedIn and GA4 in one view: spend, evaluation requests, cost per request, and the funnel diagnostics. |  | To do
Keep the tracker as the single record of every change you make in either account.
Notes: Your list. Paste each link into the Link column once it exists.